# SafeReach Frontend Change Report

Frontend-only implementation summary and verification details

Project: SafeReach | Scope: Next.js frontend only | Date: June 9, 2026

This document records the frontend changes completed for SafeReach. No backend source code, database, backend API, Docker backend, or backend connection was created in this work. All new behavior uses static mock data and client-side UI state only.

# Executive Summary

Removed map/live-operation style panels from user-facing dashboards where requested.

Changed admin student records from individual-first display to class and section based drill-down.

Added missing frontend pages for forgot password, support, settings, and parent child record quick access.

Updated admin incidents with level/time priority order and Accept/Reject actions.

Added parent marks report filters and attendance date range fields using dd/mm/yyyy format.

Added frontend data-format analysis report panels for admin, parent, and teacher views.

# Changed Site Areas

| Area | Frontend Change | Files / Routes |
| --- | --- | --- |
| Admin dashboard | Removed active transit map and added overall -> class -> section safety report drill-down. | /admin/dashboard |
| Admin student records | Converted student directory into class cards, section buttons, and filtered student table. | /admin/students |
| Admin incident logs | Sorted by level priority and time priority; replaced view/edit actions with Accept/Reject. | /admin/incidents |
| Admin account/audit | Removed live campus operations map and added data-format analysis summary. | /admin/account |
| Login | Added working forgot-password route and linked admin, teacher, and parent login pages. | /login/forgot-password |
| Parent dashboard | Removed map display; hid billing/fees in code; added editable/deletable safety protocols. | /parent/dashboard |
| Parent reports | Added child, current section, standard, and exam filter before showing marks. | /parent/reports |
| Parent attendance | Added attendance history date range fields from dd/mm/yyyy to dd/mm/yyyy. | /parent/attendance |
| Teacher dashboard | Added editable/deletable safety protocols and data-format analysis content. | /teacher/dashboard |
| Support/settings | Added frontend support and settings routes for admin, parent, and teacher users. | /admin/support, /parent/settings, /parent/support, /teacher/settings, /teacher/support |

# Admin Flow Details

| Feature | Behavior Implemented | Notes |
| --- | --- | --- |
| Student Records | Admin first selects a class, then selects a section, then views matching student records. | Prepared for future backend grouping by classId and sectionId. |
| Incident Logs | Critical, High, Medium, Low level priority is applied before time ordering. | Accept and Reject update status locally in frontend state. |
| Safety Report | Overall report appears first; class containers open section containers and section report cards. | No map panel is shown. |

# Parent Flow Details

| Feature | Behavior Implemented | Notes |
| --- | --- | --- |
| My Children quick access | Message Teacher opens messages; View Records opens a new child records page. | Frontend-only static records. |
| Reports marks view | Child, current section, completed/current standard, and exam name must be selected before OK displays marks. | Subject marks, totals, average, and grade are displayed after OK. |
| Attendance history | Date inputs use dd/mm/yyyy placeholders and values. | No backend filter is applied yet. |
| Billing and fees | Billing block remains in the source code but is hidden from display. | Meets request to hide without removing code. |
| Safety protocols | Parent can edit or delete protocol rows in local state. | No data persistence until backend is added. |

# Teacher Flow Details

| Feature | Behavior Implemented | Notes |
| --- | --- | --- |
| Dashboard protocols | Teacher safety protocol rows have edit and delete controls. | Changes are local frontend state. |
| Report page | Data-format analysis panel added for attendance, incident, and class reports. | Useful for future API response design. |
| Settings/support | Top icons and sidebar support link open real frontend pages. | No backend ticket creation. |

# Frontend Data Format Notes

Student grouping should later be populated by class and section APIs rather than duplicate manual arrays.

Incident records should include id, reportedAt, level, priority, status, studentId, handlerId, and action history.

Marks reports should be returned by childId, standardId, sectionId, examId, subject marks, total, and grade.

Safety reports should expose school summary, class summary, section summary, alert counts, attendance, and score.

# Verification

| Check | Result |
| --- | --- |
| npm run build | Passed. Next.js generated 33 static frontend routes. |
| Backend creation | Not created. Work remained frontend-only. |
| Database connection | Not created. Mock/local frontend data only. |
| Map/live operations removal | Active transit map and live campus operations panels removed or replaced. |
| New pages | Forgot password, settings, support, and child records routes added. |

# Recommended Next Frontend QA

Open each new route from its button or icon to confirm expected navigation.

Use the admin student page to select several classes and sections.

Use the parent reports page and click OK after choosing child, standard, and exam.

Try edit/delete controls in parent and teacher safety protocol panels.

Confirm billing and fees are not visible on the parent dashboard while the code remains present.

# Frontend Update - Navigation, Reports, and Mobile Readiness

This section appends the latest frontend-only corrections requested after the first change report. No backend code, database, or backend connection was created.

| Area | Latest Correction | Status |
| --- | --- | --- |
| Logout | All role sidebars now open a confirmation popup before returning to the role selection page. | Completed |
| Mobile navigation | Admin, parent, and teacher sidebars now open from a three-line menu icon on small screens and can be hidden again. | Completed |
| Responsive layout | Layouts now use overflow-x protection and overlay sidebars so page content remains behind the menu. | Completed |
| Profile/settings | Top gear/settings icon was hidden; profile icons now open separate admin, parent, and teacher profile pages. | Completed |
| Admin actions | Edit Account Profile, User Access, Security, Full Audit, and System Prefs now route to real frontend pages. | Completed |
| Parent children cards | Both dashboard child cards now show common useful actions: View Records and Message Teacher. | Completed |
| Parent attendance | Added month/year selection and kept from/to date fields in dd/mm/yyyy format. | Completed |
| Safety protocols | Parent and teacher protocols now include checkboxes plus a submit button that crosses submitted checked items. | Completed |
| Forgot password | Removed role selector; the page reads the selected role from the login page link. | Completed |
| Admin safety reports | Removed the technical data-format container and made export/open/download/report buttons provide frontend feedback. | Completed |

## New / Updated Routes

/admin/profile

/admin/access

/admin/security

/admin/audit

/admin/preferences

/parent/profile

/teacher/profile

/login/forgot-password

## Verification Update

| Check | Result |
| --- | --- |
| npm run build | Passed after latest updates. Next.js generated 40 static frontend routes. |
| Dead # links scan | No href="#" links found in app/components scan. |
| Visible technical data-format wording | Removed from admin safety reports and converted/removed from user-facing pages. |
| Backend scope | No backend files, database files, or API connections were created. |
| DOCX render QA | LibreOffice/soffice is unavailable on this machine, so visual render QA could not be completed; structural DOCX validation was used. |

# Frontend Update - Main Admin, School Setup, and Latest UI Corrections

Date: June 10, 2026 | Scope: Frontend-only update in the existing Next.js app. No backend code, database, API, Docker backend, or backend connection was created. This update is documented outside README.md in this same frontend change report.

Added a separate Main Admin frontend area for app-owner monitoring and privilege control without exposing it on the normal role-selection login page.

Added a school-registration request page for school admins to submit school and personal login details for main-admin review.

Added frontend-only accept/reject request handling with SMS preview text for school environment approval or rejection.

Added app-level school monitoring, staff assignment visibility, class/section drill-down, student edit/delete controls, and role permission API-style toggles.

Updated school-admin teacher and student pages for teacher creation, class-section incharge assignment, existing student promotion to next standard, and frontend edit/delete actions.

Updated teacher student records so a class-incharge teacher can add, edit, and remove students only for the assigned class in the frontend demo.

Fixed top headers for admin, parent, and teacher user areas so headers remain visible while scrolling.

| Area | Route / URL | Frontend Behavior Added |
| --- | --- | --- |
| Main Admin Login | /main-admin/login | Separate hidden owner login URL with default demo credentials and OTP. Not added to normal login/role selection. |
| Main Admin Dashboard | /main-admin/dashboard | School requests, accept/reject workflow, SMS preview, school containers, staff details, permission toggles, class-section-student control. |
| Main Admin Reports | /main-admin/reports | App-wide school health, incidents, users, role audit activity, monitoring priorities, and CSV export. |
| School Registration | /school-registration | School admin request form with school details, admin details, phone, email, and requested password. Stored locally for frontend demo. |
| School Admin Teachers | /admin/teachers | Add teacher login details, create class/section, and assign an existing teacher from a listbox as incharge. |
| School Admin Students | /admin/students | Move existing students to next standard without duplicate re-entry; edit/delete student records in frontend state. |
| Teacher Students | /teacher/students | Class-incharge teacher can add, edit, and remove students for assigned class only in frontend state. |
| All User Headers | Admin / Parent / Teacher layouts | Top headers are fixed so they remain visible while page content scrolls. |

| Credential / Access Item | Value | Purpose |
| --- | --- | --- |
| Main Admin Email | mainadmin@safereach.app | Default frontend demo email for app-level owner access. |
| Main Admin Password | MainAdmin@2025 | Default frontend demo password for main admin login. |
| Main Admin OTP | 123456 | Default frontend demo OTP for second-step verification. |
| School Admin Acceptance SMS | Includes accepted school admin email and same submitted password | Simulates sending login details after main-admin approval. |
| Normal Login Visibility | Not shown on normal role-selection page | Keeps app-owner access separate from school admin, teacher, and parent portals. |

| Permission Key Example | Role | Frontend Meaning |
| --- | --- | --- |
| app.main.school.accept | Main Admin | Approve a school environment request. |
| app.main.school.reject | Main Admin | Reject a school environment request. |
| app.main.user.monitor | Main Admin | Monitor all schools, roles, and users. |
| app.admin.student.add | School Admin | Add student records for the school. |
| app.admin.student.edit | School Admin | Edit student records for the school. |
| app.admin.student.delete | School Admin | Delete student records when permission is enabled. |
| app.admin.class.assign | School Admin | Assign class and section incharge teacher. |
| app.teacher.student.add | Teacher | Add students only in assigned class-section. |
| app.teacher.student.edit | Teacher | Edit students only in assigned class-section. |
| app.teacher.student.delete | Teacher | Remove students only in assigned class-section when permission is enabled. |

| Check | Result |
| --- | --- |
| npm run build / runtime build | The SafeReach runtime production build generated the new compiled route files for main-admin and school-registration pages. |
| TypeScript validation | Passed inside the SafeReach runtime folder where the Next/React dependency junction is available. |
| Route checks | /main-admin/login, /main-admin/dashboard, /main-admin/reports, /school-registration, /admin/students, /admin/teachers, and /teacher/students returned HTTP 200. |
| Single command operation | The same frontend app serves normal users and main admin with the existing npm run dev or npm start commands from the frontend folder. |
| Backend scope | No backend folder, backend API, database, or backend connection was created. All new behavior is frontend-only. |
| README scope | README.md was not updated; this information is stored outside README.md in the existing frontend DOCX report. |
| DOCX render QA | LibreOffice/soffice is unavailable on this machine, so visual render QA could not be completed; structural DOCX validation was performed after saving. |

## Future Backend Connection Notes for Latest Frontend Screens

Replace localStorage school requests with backend school-environment request APIs when the backend is created.

Persist main-admin permissions in role_permissions using API keys such as app.admin.student.add and app.teacher.student.edit.

Connect school, staff, class, section, and student cards to backend data instead of frontend demo arrays to avoid duplicated manual records.

Use real SMS integration later for approval/rejection messages; the current SMS content is only preview text in the frontend.

# Frontend Update - Student Travel and Attendance Flow

Date: June 10, 2026 | Scope: Frontend-only localStorage implementation. No backend code, database, new document file, or backend connection was created.

Added shared localStorage travel state under safereach_student_travel_attendance so parent and teacher pages read the same demo student lifecycle records.

Parent dashboard child cards now include Ready to Send, travel status chips, travel location, absence SMS notice, and Reached Home confirmation when teacher marks the child going home.

Teacher attendance now shows morning travel status, Present/Absent/Late controls, absence SMS/reason status, and a separate Go Out Attendance section with Leave checkboxes and submit action.

Parent messages now displays absence reason request conversations when a teacher marks a child absent; parent replies are saved to shared frontend state.

Teacher messages now displays submitted parent absence reasons and pending reason status for review.

Teacher dashboard class snapshot now reads travel counts from the shared frontend state.

| Page / Route | Change Added | Verification Target |
| --- | --- | --- |
| /parent/dashboard | Ready to Send and Reached Home buttons with shared travel status chips. | Parent can start school trip and confirm home arrival. |
| /teacher/attendance | Present/Absent/Late updates and Go Out Attendance submit list. | Teacher can move students through school arrival and leave-school states. |
| /parent/messages | Absence reason request and parent reply flow. | Parent can send reason after absent SMS prompt. |
| /teacher/messages | Teacher can review pending or submitted parent absence reasons. | Teacher sees reason text after parent reply. |
| /teacher/dashboard | Travel status counters from frontend state. | Counts reflect to school, present, absent, going home, and reached home. |

| Manual Scenario | Expected Result |
| --- | --- |
| Parent clicks Ready to Send | Teacher sees Out of Home to School for that student. |
| Teacher marks Present | Parent sees Reached School; teacher sees Present. |
| Teacher marks Absent | Parent Messages shows reason request and SMS notice. |
| Parent sends reason | Teacher Messages and attendance display the reason. |
| Teacher submits Go Out Attendance | Parent sees Going Home and Reached Home button is enabled. |
| Parent clicks Reached Home | Teacher views show Reached Home. |

# Frontend Update - Teacher SMS Parent Alerts

Date: June 10, 2026 | Scope: Frontend-only localStorage SMS preview/log implementation. No backend code, SMS provider, database, or new document file was created.

Added teacher-side parent SMS alert behavior for student status actions so families without smartphones can still receive key attendance/travel updates.

Teacher Attendance now creates SMS preview/log entries when a teacher marks Present, Absent, Late, Reached School, or submits Go Out Attendance.

Added a visible Parent SMS Enabled panel on Teacher Attendance showing the latest generated SMS action.

Added Recent Parent SMS Log table on Teacher Attendance with time, student, parent, phone, and SMS message preview.

Extended the shared frontend travel state with smsHistory records stored in localStorage under safereach_student_travel_attendance.

Absent status still opens the parent absence reason workflow; the SMS preview explains that the parent should send the absence reason to the school.

The implementation remains demo-only and is designed to be replaced later by backend SMS provider APIs without changing the user workflow.

| Teacher Action | Frontend Result | Parent SMS Preview Purpose |
| --- | --- | --- |
| Present | Student attendance becomes Present and status becomes Reached School. | Confirms the child reached school safely. |
| Absent | Student becomes Absent and absence reason request opens. | Alerts parent and asks for absence reason. |
| Late | Student attendance becomes Late and school location updates. | Informs parent that the child reached school late. |
| Reached School | Student status becomes Reached School while attendance can remain pending. | Confirms arrival before final attendance submission. |
| Go Out Attendance | Selected students become Going Home. | Alerts parent that child has left school. |

# Frontend Update - Teacher My Students Management

Date: June 10, 2026 | Scope: Frontend-only teacher student management correction. No backend code, database, API, or new document file was created.

Corrected the Teacher Portal My Students page so the add-student section aligns cleanly across desktop and smaller screens.

Changed the previous placeholder Edit action into a real frontend edit mode that fills the form with the selected student record and saves changes back to the table.

Added Remove confirmation so the teacher can remove an assigned class student from the frontend demo list without accidental deletion.

Persisted teacher-managed student records in localStorage under safereach_teacher_students_grade_4b so add, edit, and remove actions survive page refresh during the demo.

Updated page copy to represent assigned class management instead of global school-wide student counts.

Kept the implementation frontend-only for class incharge teacher workflow and did not create backend routes or database tables.

| Area | Before | After |
| --- | --- | --- |
| Add Student Layout | Heading text became narrow and stacked beside inputs/buttons. | Heading, helper text, fields, status selector, note, and action button are aligned in a responsive grid. |
| Edit Student | Button only changed the status label. | Button opens edit mode, loads the selected record into the form, and saves updated details. |
| Remove Student | Temporary remove action had no confirmation. | Remove asks for confirmation and then updates the frontend class list. |
| Data Persistence | Changes existed only in React state for the current page session. | Records are stored in localStorage for frontend-only demo persistence. |

# Frontend Update - Top Table Scrollbars, Profile Images, and WebSocket API Method

Date: June 11, 2026 | Scope: Frontend-only UI and API-method planning update. No backend source code, database, or new document file was created.

Moved horizontal table scrollbars to the top side of table containers through a global table-only CSS rule, including admin incident logs and other role table pages.

Added a reusable profile image upload control with a centered circular image, camera action button, image file picker, localStorage preview persistence, and strict circular overflow clipping.

Applied the profile image upload control to Admin Profile, Teacher Profile, and Parent Profile pages.

Added frontend-only WebSocket-first API adapter in frontend/lib/realtimeApi.ts for future live events such as student status, SMS queue, attendance, incident updates, and profile image updates.

The WebSocket adapter includes offline preview behavior so the current frontend demo continues to work without a backend WebSocket server.

| Change Area | Frontend Behavior | Future Backend Connection |
| --- | --- | --- |
| Table Scrollbars | Horizontal scroll appears at the top of table containers for easier access on wide tables. | No backend impact. |
| Profile Image Upload | User chooses an image; preview is clipped in a circle and stored in browser localStorage. | Future backend should upload image to file storage and save profile image URL. |
| WebSocket API Method | Frontend exposes safereachRealtime for event send/subscribe and offline preview. | Future backend should provide authenticated WebSocket endpoint for live SafeReach events. |

# Frontend Update - Global Auto Refresh Behavior

Date: June 11, 2026 | Scope: Frontend-only React/Next.js client refresh behavior. No backend source code, database, or new document file was created.

Added a global AppAutoRefresh client component and mounted it in the root app layout.

The frontend now calls Next.js router.refresh() on route/path/search parameter changes so pages stay responsive after URL navigation.

The frontend also refreshes after common user actions such as click, submit, and change events with debounce protection.

A custom safereach-refresh-requested browser event can be dispatched by any page/component to request a refresh after localStorage or demo-state updates.

The implementation avoids a full browser reload and keeps the app behavior closer to dynamic React pages.

Elements can opt out by using data-no-auto-refresh="true" when a component should not trigger the global refresh listener.

| Trigger | Frontend Action | Purpose |
| --- | --- | --- |
| URL/path/search change | router.refresh() after a short route debounce. | Keep page data and layout state current after navigation. |
| Click / submit / change | router.refresh() after a short action debounce. | Reflect user actions across shared frontend demo state. |
| safereach-refresh-requested | Manual refresh event listener. | Allow pages to request refresh after custom localStorage or state changes. |
| data-no-auto-refresh="true" | Refresh listener skips matching target subtree. | Prevent unnecessary refresh for special controls if needed. |

Frontend Update - Registration Terms Agreement And Main Admin Policy Editor

Purpose: SafeReach now requires school registration users to open and accept the current terms and conditions before submitting a frontend-only school environment request. Main admin can access and edit the same policy text from the frontend demo.

| Area | Frontend Change | User Result |
| --- | --- | --- |
| School Registration | Added a required Terms and Conditions review flow with a checklist agreement before submit. | Registration is blocked until the user opens the policy and accepts the agreement. |
| Terms Content | Added SafeReach app purpose, data collection, data use, student data protection, privacy rights, sensitive data notes, communications, retention, and user responsibility sections. | Users see clearer registration conditions without exposing internal security algorithms or technical controls. |
| Main Admin | Added /main-admin/terms and navigation entry for editing registration terms. | Main admin can update the frontend policy text used by registration. |
| Local Demo State | Stored editable policy content in localStorage using safereach_terms_conditions. | The demo remains frontend-only and does not create backend code or database records. |

Privacy wording is GDPR, CCPA, and HIPAA-aware for planning and demonstration, but production deployment should receive legal review.

The registration request now stores the accepted policy version and local acceptance time in the frontend request payload.

The public registration page links back to the normal login area instead of presenting main-admin access.

Frontend Update - Animated SafeReach Landing Page From test1.html Reference

Purpose: The standalone test1.html landing concept was adapted into the real Next.js SafeReach landing page while preserving project routes, role login links, school registration access, and frontend-only behavior.

| Area | Implemented Detail | Result |
| --- | --- | --- |
| Hero Animation | Added a stronger dynamic background with 3D map stage, glowing route path, animated pins, labels, route lines, status chips, and floating operation panels. | The first screen now visually communicates live student tracking, attendance, SMS, and emergency readiness. |
| Project Colors | Used SafeReach navy, cyan, teal, green, and white glass effects instead of the standalone HTML color set. | Landing page better matches the existing app identity and dashboard style. |
| Safety Flow | Converted the student journey into animated role-based flow cards using Material icons. | Users can understand Ready to Send, Reached School, SMS absence flow, Go Out, and Reached Home at a glance. |
| Dashboard Preview | Added an animated operations dashboard and parent mobile alert mockup. | Landing page now previews the actual admin/teacher/parent concepts without using video. |
| Frontend Routing | Kept Login, Register School, Admin, Teacher, Parent, and report links connected to existing Next routes. | The page remains usable as the production frontend entry screen. |

No backend code, database, or API service was created for this visual landing page update.

The standalone HTML file was used as a design reference; the live application implementation is in frontend/app/page.tsx and frontend/app/globals.css.

Standalone reference update: test1.html was also cleaned and redesigned with SafeReach colors, CSS-only animated map visuals, flow cards, dashboard preview, parent mobile mockup, and backend-readiness sections for local reference use.