# SafeReach Jira Kanban Software Development Model

A practical Jira Software Kanban operating model for managing SafeReach frontend, future backend, QA, documentation, deployment, and security work.

| Item | Recommendation / Detail |
| --- | --- |
| Jira site and board | https://safereach-cb.atlassian.net/jira/software/projects/SR/boards/1 |
| Jira project key | SR |
| Prepared date | June 10, 2026 |
| Recommended delivery model | Jira Software Kanban with continuous flow, WIP limits, clear workflow statuses, and release readiness checks |
| Access note | The board URL appears private/authenticated from this environment. Direct board editing should be completed from your signed-in Atlassian account or the VS Code Atlassian plugin. |

# 1. Executive Summary

SafeReach should use Jira Kanban as the primary development control system because the project has continuous frontend corrections, future backend planning, documentation updates, testing tasks, and production readiness work that do not need to wait for sprint boundaries.

The model below translates the SafeReach product into Jira epics, components, workflow columns, WIP rules, issue templates, dashboard filters, and daily operating routines. It is designed for the current frontend-only implementation and the planned future Flask/MongoDB backend.

| Decision Area | Recommended Model |
| --- | --- |
| Project method | Kanban board for continuous delivery and rapid issue correction. |
| Primary project key | SR |
| Workflow control | Backlog -> Ready -> In Progress -> Code Review -> QA -> UAT -> Done. |
| Work hierarchy | Epic for large product modules, Story for user-visible features, Task for engineering/support work, Bug for defects, Sub-task for smaller implementation steps, Spike for research. |
| Main quality gate | No issue moves to Done until build/test checks, route verification, responsive review, and documentation requirements are complete. |
| Direct Jira access | Manual setup is required in your Jira account because this environment cannot authenticate to the private Atlassian board. |

# 2. Access, Assumptions, and Scope

This document is a setup guide and operating blueprint; it does not change Jira automatically.

The SafeReach board URL should be opened while signed in to the Atlassian account that owns or administers the SR project.

The VS Code Atlassian plugin can be used to view, create, assign, and transition SR issues after authentication.

The current SafeReach app is a frontend-first Next.js project with a planned future backend. Jira should track both present frontend work and future backend buildout.

The model uses a professional real-world flow but remains lightweight enough for a small team or solo developer.

# 3. Recommended Kanban Board Configuration

Jira Software Kanban should visualize work as a flow of cards across columns. Atlassian describes Kanban as a way to visualize workflow, limit work in progress, and improve delivery flow. In Jira Cloud, board administrators can configure columns, map statuses, set limits, and configure card display fields from board settings.

| Column | Mapped Status | Purpose | WIP Limit | Exit Rule |
| --- | --- | --- | --- | --- |
| Backlog | Backlog | All captured ideas, bugs, future backend tasks, and enhancement requests. | Unlimited | Issue has priority, component, and enough detail to be considered. |
| Ready | Selected for Development / Ready | Refined work that can be pulled by a developer without more clarification. | 10 | Assignee pulls the item and confirms dependencies are clear. |
| In Progress | In Progress | Active implementation or document drafting. | 3 per developer / 6 team | Code or document draft is complete and self-checked. |
| Code Review | Code Review | Peer review, self-review, or technical review before QA. | 5 | Review comments addressed and branch is ready for validation. |
| QA | QA / Testing | Manual checks, build checks, route checks, responsive testing, and regression checks. | 5 | Acceptance criteria and test notes pass. |
| UAT | UAT / Product Review | Final product-owner review for real SafeReach user workflow suitability. | 4 | Approved for release or accepted as demo-ready. |
| Done | Done | Completed work. This should be the right-most column because Jira treats the right-most Kanban column as complete. | Unlimited | Resolution set, documentation updated, and issue has final notes. |

Blocked work recommendation: Use Jira flags, a Blocked label, or a Blocked status mapped before Done. Do not place Blocked as the right-most column, because the right-most Kanban column is treated as complete in Jira Software board behavior.

# 4. Workflow Rules and Transition Policy

| Transition | Allowed When | Required Information |
| --- | --- | --- |
| Backlog -> Ready | Requirement is clear enough to implement. | Summary, description, acceptance criteria, component, priority, issue type. |
| Ready -> In Progress | Developer accepts ownership. | Assignee, expected route/page/module, branch naming plan when code work is involved. |
| In Progress -> Code Review | Implementation or document draft is complete. | Linked branch/commit when applicable, screenshots or notes for UI work, self-check notes. |
| Code Review -> QA | Review feedback is resolved. | Reviewer or self-review note, known limitations. |
| QA -> UAT | Build and manual checks pass. | Routes tested, browser/device notes, test result. |
| UAT -> Done | Product owner or responsible reviewer accepts result. | Resolution, release/version, documentation updated if relevant. |
| Any status -> Backlog | Scope changes, requirement unclear, duplicate, or deprioritized. | Reason comment. |

# 5. Work Item Types and Hierarchy

| Work Type | Use In SafeReach | Example |
| --- | --- | --- |
| Epic | Large module or capability area grouping many stories/tasks. | Student Travel and Attendance Lifecycle |
| Story | User-visible behavior with acceptance criteria. | As a parent, I can click Ready to Send for my child. |
| Task | Technical, documentation, setup, or operational work. | Create Jira dashboard filters for high priority bugs. |
| Bug | Broken behavior, build issue, route issue, responsive issue, or incorrect UI action. | Forgot password page does not open from login. |
| Sub-task | Small implementation or QA step under a story/task. | Verify parent messages route after absence reason submission. |
| Spike | Time-boxed research. If Jira project does not include Spike, use Task with label spike. | Investigate best SMS provider for India school notifications. |

# 6. Components, Labels, and Priority Model

| Component | Scope |
| --- | --- |
| Frontend | Next.js app, route behavior, UI interactions, responsive support, localStorage demo flows. |
| Backend | Future Flask API, MongoDB schema, Redis, auth, notifications, deployment. |
| Main Admin | App owner portal, school monitoring, school request approval, global reports. |
| School Admin | School-level management, students, staff, class/section setup, incidents, reports. |
| Teacher Portal | Class dashboard, attendance, go-out attendance, messages, safety protocols. |
| Parent Portal | Child status, travel flow, attendance history, messages, reports. |
| Student Travel & Attendance | Ready to Send, Reached School, Absent, absence reason, Leave School, Reached Home. |
| Authentication & RBAC | Login, role permissions, JWT/RBAC planning, forgot password flow. |
| Notifications | SMS, WhatsApp, email, Firebase push notification planning and demo prompts. |
| Reports & Analytics | Safety reports, export/download, data format reports, dashboards. |
| Documentation | Frontend reports, backend plan, README, Jira model. |
| Testing/QA | Build validation, route checks, browser checks, manual regression. |
| DevOps/Deployment | Vercel frontend, Render backend plan, Docker, CI/CD, monitoring. |
| Security/Compliance | Data privacy, audit trail, encryption, GDPR/CCPA/HIPAA considerations. |

| Priority | Meaning | SafeReach Examples | Target Response |
| --- | --- | --- | --- |
| Highest | Safety, security, login, or build-blocking defect. | Login inaccessible, data leak risk, build cannot run. | Same day |
| High | Core user workflow broken or important product feature. | Parent Ready to Send not visible, teacher attendance save broken. | 1-2 working days |
| Medium | Normal product feature or improvement. | Add dashboard filter, improve report export. | Planned queue |
| Low | Polish, documentation, non-critical cleanup. | README styling update, wording correction. | When capacity allows |

Recommended labels: frontend, backend, doc, bug, qa, security, student-travel, attendance, main-admin, school-admin, teacher, parent, notification, rbac, api, mobile-responsive, blocked, spike.

# 7. SafeReach Epic Structure

| Epic Key Name | Epic Summary | Purpose |
| --- | --- | --- |
| SR-EPIC-01 | Frontend Foundation and Responsive Layout | Keep all pages accessible across desktop, tablet, and mobile with fixed headers and usable navigation. |
| SR-EPIC-02 | Main Admin and School Onboarding | Manage app-level school requests, approvals, school details, staff visibility, and global monitoring. |
| SR-EPIC-03 | School Admin Management | Manage students, teachers, classes, sections, incidents, safety reports, and exports for one school. |
| SR-EPIC-04 | Teacher Portal and Attendance | Class-level attendance, student status, safety protocol, messages, reports, and go-out attendance. |
| SR-EPIC-05 | Parent Portal and Child Monitoring | Parent dashboard, child travel status, attendance history, messages, marks, reports, and protocol actions. |
| SR-EPIC-06 | Student Travel and Attendance Lifecycle | Daily Ready to Send, school arrival, absent/reason, leave school, and home confirmation flow. |
| SR-EPIC-07 | Backend Architecture and Flask API Planning | Future Flask backend structure, MongoDB, Redis, API versioning, background jobs, and deployment plan. |
| SR-EPIC-08 | Authentication, RBAC, and Security | JWT, refresh tokens, bcrypt, role permissions, data protection, audit trail, and compliance planning. |
| SR-EPIC-09 | Notifications and Messaging | SMS, WhatsApp, email, Firebase push notifications, parent-teacher communication. |
| SR-EPIC-10 | Reports, Analytics, and Audit | Safety reports, attendance analytics, export/download, audit compliance, system metrics. |
| SR-EPIC-11 | DevOps, CI/CD, and Deployment | Vercel frontend, Render backend plan, Docker, GitHub Actions, monitoring, logs, backups. |
| SR-EPIC-12 | Documentation and QA | Frontend/backend docs, setup reports, Jira process docs, route verification, and release checklists. |

# 8. Initial SafeReach Backlog Examples

Use the following as the first backlog model. In Jira, create these under the related epic, then split large work into sub-tasks only when needed.

| Type | Summary | Component | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| Story | Parent can mark child Ready to Send for the day. | Parent Portal; Student Travel & Attendance | High | Button appears in each child card; status becomes Out of Home to School; teacher attendance view shows the same status. |
| Story | Teacher can mark student Present or Absent from attendance. | Teacher Portal; Student Travel & Attendance | High | Present changes parent status to Reached School; Absent creates parent message request and displays status to teacher. |
| Story | Parent can submit absence reason from Messages. | Parent Portal; Notifications | High | Absence request appears; reason can be saved; teacher can view submitted reason. |
| Story | Teacher can submit Go Out Attendance after school. | Teacher Portal; Student Travel & Attendance | High | Teacher checks students who leave school; parent sees Going Home; parent can confirm Reached Home. |
| Task | Create school admin registration request flow. | Main Admin; School Admin | High | School admin can submit school/personal/password details; main admin can accept/reject request in demo UI. |
| Task | Document future Flask/MongoDB API plan for student travel events. | Backend; Documentation | Medium | Backend document includes event model, APIs, audit logs, notification hooks, and security notes. |
| Bug | Fix any route button that opens no page or wrong page. | Frontend; Testing/QA | High | Every visible action button has either a route, modal, state change, or hidden/disabled state with reason. |
| Task | Configure Jira dashboard for SafeReach project health. | Documentation; DevOps/Deployment | Medium | Dashboard includes open high priority issues, blocked issues, work by component, recently done, and cumulative flow. |
| Spike | Evaluate SMS/WhatsApp provider for parent alerts in India. | Notifications; Backend | Medium | Provider shortlist includes pricing, API reliability, compliance, and integration complexity. |
| Task | Plan production deployment controls. | DevOps/Deployment; Security/Compliance | Medium | Document Vercel frontend, Render backend, Docker, CI/CD, backup, monitoring, and rollback plan. |

# 9. Recommended Jira Issue Templates

Story template:

User story: As a [role], I want [capability], so that [benefit].

Scope: pages/routes/components affected.

Acceptance criteria: observable outcomes, not implementation guesses.

Validation: build command, route checks, browser checks, screenshots if UI work.

Documentation impact: frontend doc, backend plan, README, or no doc impact.

Bug template:

Problem: what breaks, where it breaks, and who is affected.

Steps to reproduce: exact route, button, input, and expected vs actual result.

Environment: local dev, production build, browser/device, screenshots if available.

Severity: safety/security/login/build/core workflow/general polish.

Fix verification: command and route checks that prove the bug is corrected.

# 10. Definition of Ready and Definition of Done

| Definition of Ready | Definition of Done |
| --- | --- |
| Summary clearly describes the user, route, or module. | Implementation or document update is complete. |
| Issue type, component, priority, labels, and epic are selected. | Acceptance criteria are satisfied. |
| Acceptance criteria are specific and testable. | Build check passes when code is changed. |
| Dependencies and assumptions are listed. | Relevant routes/pages are manually verified. |
| Design/style limits are clear when UI work is requested. | Responsive behavior is checked for desktop and mobile when UI changes are made. |
| Backend impact is marked as frontend-only, planning-only, or backend-required. | Documentation is updated when the work changes setup, behavior, architecture, or process. |
| Test plan is known before work starts. | Jira issue has final comment, resolution, and release/version where applicable. |

# 11. Step-by-Step Jira Setup Plan

Open the SafeReach Jira board URL while signed in: https://safereach-cb.atlassian.net/jira/software/projects/SR/boards/1.

Confirm your account is a project/space admin or board admin so you can configure the board layout and columns.

Open Board settings, then Layout or Columns depending on your Jira Cloud project type.

Create or rename columns to Backlog, Ready, In Progress, Code Review, QA, UAT, and Done.

Map Jira statuses to the columns. Keep Done as the right-most completed column.

Set WIP limits for Ready, In Progress, Code Review, QA, and UAT according to the table in this document.

Create project components for the SafeReach modules listed in Section 6.

Create the twelve initial SafeReach epics and assign each backlog item to the correct epic.

Configure card layout to show Priority, Component, Labels, Assignee, Due date, Fix version, and Story points if used.

Configure swimlanes by Epic for normal delivery. Temporarily use Priority swimlanes during incident or release stabilization work.

Create quick filters for frontend, backend, high priority, blocked, current user, student travel, and open non-Done work.

Create Jira dashboards for project health, blocked work, high priority issues, component distribution, and done/release status.

Connect the VS Code Atlassian plugin to the safereach-cb.atlassian.net site and select project SR.

Use issue keys in branch names and commits, for example SR-123-parent-ready-to-send and SR-123 implement travel state.

Review the board daily, limit active work, and pull new work only when WIP allows.

# 12. Quick Filters, Dashboards, and Reports

| Filter Name | JQL Example | Purpose |
| --- | --- | --- |
| My Open Work | assignee = currentUser() AND statusCategory != Done | Personal daily focus list. |
| High Priority | priority in (Highest, High) AND statusCategory != Done | Urgent safety, login, build, and core flow work. |
| Frontend Only | component = Frontend AND statusCategory != Done | Current SafeReach frontend work. |
| Backend Planning | component = Backend AND statusCategory != Done | Future Flask/MongoDB planning items. |
| Student Travel | labels = student-travel OR component = "Student Travel & Attendance" | Daily travel lifecycle work. |
| Blocked | flagged = Impediment OR labels = blocked | Work needing management attention. |
| Recently Done | statusCategory = Done AND resolved >= -14d | Recent delivery review. |

| Dashboard Gadget | Configuration | Why It Helps |
| --- | --- | --- |
| Filter Results | High Priority filter | Shows urgent active work immediately. |
| Two Dimensional Filter Statistics | Status by Component | Shows where work is stuck by module. |
| Pie Chart | Component | Shows project effort distribution. |
| Created vs Resolved | Project SR | Shows whether backlog is growing or shrinking. |
| Cumulative Flow Diagram | Board SR | Shows bottlenecks and WIP health. |
| Control Chart | Board SR | Shows cycle time trends. |

# 13. Automation and Git/VS Code Integration

| Automation Rule | Trigger | Action |
| --- | --- | --- |
| Branch created | Development branch includes SR issue key. | Transition issue to In Progress or add development link. |
| Pull request opened | PR title/branch includes SR issue key. | Transition issue to Code Review. |
| Pull request merged | PR merged with SR issue key. | Transition issue to QA or UAT depending on team policy. |
| Issue flagged/blocked | Flag added or label blocked applied. | Notify project lead and add comment requesting blocker owner. |
| Highest priority bug created | Issue created with priority Highest. | Notify responsible owner immediately. |
| Done transition | Issue moved to Done. | Require resolution and final validation note. |

VS Code plugin usage flow:

Install and open the Atlassian/Jira extension in VS Code.

Sign in with the Atlassian account connected to safereach-cb.atlassian.net.

Select project SR and confirm the board or issue list is visible.

Create or open an issue before starting work.

Create a branch using the issue key, for example SR-45-fix-parent-attendance-date-range.

Commit with the issue key in the message so Jira links development activity to the card.

Move the issue across the board as work progresses and add final verification notes before Done.

# 14. Release, Version, and Operating Cadence

| Cadence / Version | Purpose | Suggested Activities |
| --- | --- | --- |
| Daily Kanban review | Keep flow moving and blockers visible. | Check blocked work, WIP limits, aging issues, high priority bugs, and what can be pulled next. |
| Weekly planning | Refine backlog and align delivery priorities. | Review new bugs, split large stories, prioritize next work, update acceptance criteria. |
| Release review | Prepare stable SafeReach demo or production increment. | Review Done issues, run build, check important routes, update docs, confirm known limitations. |
| v0.1 Frontend Prototype Stabilization | Make current frontend run and navigate reliably. | Fix build/run issues, hydration/login issues, mobile navigation, broken buttons, exports/downloads. |
| v0.2 Main Admin and School Setup | Add app-owner and school onboarding demo flows. | Main admin login, school request approval, school details, class/section/staff visibility. |
| v0.3 Student Travel Attendance Demo | Complete frontend-only daily travel lifecycle. | Ready to Send, Present/Absent, absence reason, Leave School, Reached Home. |
| v1.0 Backend MVP | Move critical demo data from localStorage/default data to secure APIs. | Flask API, MongoDB, auth/RBAC, notifications, audit, deployment and monitoring. |

# 15. Team Roles and Responsibilities

| Role | Jira Responsibility | SafeReach Responsibility |
| --- | --- | --- |
| Product Owner / Project Lead | Prioritize backlog, approve UAT, define releases. | Confirm what SafeReach must support for schools, teachers, parents, and main admin. |
| Technical Lead | Own workflow, architecture decisions, review high risk work. | Protect code quality, backend plan, security model, and deployment approach. |
| Frontend Developer | Implement frontend stories, fix UI bugs, add verification notes. | Next.js pages, localStorage demo flows, responsive layout, exports/downloads. |
| Backend Developer | Plan and later implement API/backend issues. | Flask, MongoDB, Redis, auth, notifications, audit, reports, deployment. |
| QA / Tester | Validate acceptance criteria and regression routes. | Check login, dashboards, attendance, messages, reports, mobile layout. |
| Jira Admin | Configure board, workflows, fields, automations, permissions. | Maintain project model and help team use Jira consistently. |

# 16. Governance, Security, and Documentation Controls

Every security-sensitive issue should include a Security/Compliance component and at least one acceptance criterion about data handling or access control.

Frontend-only demo work should be marked clearly so future backend work can replace localStorage/default data with APIs.

Backend issues should reference the existing backend planning documents and identify whether data is student, parent, staff, school, attendance, location, notification, or audit data.

Main admin, school admin, teacher, parent, and student-related permissions should be tracked as RBAC stories or tasks, not hidden inside unrelated UI work.

Any issue touching student location, attendance, SMS, or parent communication should include audit and privacy notes.

# 17. Jira Configuration Checklist

| Checklist Item | Complete When |
| --- | --- |
| Project SR exists and is accessible. | Board opens for your signed-in Atlassian account. |
| Workflow columns configured. | Backlog, Ready, In Progress, Code Review, QA, UAT, Done are visible. |
| Statuses mapped correctly. | No unmapped statuses remain; Done is right-most completed column. |
| WIP limits set. | Ready, In Progress, Code Review, QA, and UAT show limits. |
| Components created. | All SafeReach module components are selectable on issues. |
| Epics created. | Twelve SafeReach epics exist and appear in backlog/board views. |
| Issue templates agreed. | Story, Bug, Task, and Spike templates are copied into team practice or Jira forms. |
| Quick filters created. | Frontend, Backend, High Priority, Blocked, My Open Work, Student Travel filters work. |
| Dashboard created. | Project health dashboard shows priority, status, component, blocked, and flow metrics. |
| VS Code plugin connected. | SR issues are visible inside VS Code and issue keys link to branches/commits. |
| Operating cadence started. | Daily review and weekly planning time are established. |

# 18. What I Can and Cannot Do From This Environment

| Area | Status |
| --- | --- |
| Create this Word plan | Completed in the SafeReach repository under doc/jira. |
| Open public Atlassian documentation | Completed for current Jira Software Kanban setup references. |
| Access your private Jira board contents | Not available here because the URL requires authenticated Atlassian access. |
| Directly configure Jira columns/statuses/issues | Not available without an authenticated Jira connector or signed-in browser session. |
| Guide you through VS Code plugin setup | Included in this document. |
| Generate a CSV import file for initial Jira backlog | Possible as a next project step if you want bulk issue creation through Jira import. |

# 19. Atlassian References Used

Configure columns in Jira Software Cloud: https://support.atlassian.com/jira-software-cloud/docs/configure-columns/

Configure a company-managed board: https://support.atlassian.com/jira-software-cloud/docs/configure-a-company-managed-board/

What are work types?: https://support.atlassian.com/jira-cloud-administration/docs/what-are-issue-types/

How to do Kanban with Jira: https://www.atlassian.com/agile/tutorials/how-to-do-kanban-with-jira

What is a Kanban board?: https://www.atlassian.com/agile/kanban/boards

# 20. Recommended Next Action

Start by configuring the board columns and WIP limits, then create the SafeReach components and epics. After that, enter the initial backlog examples from Section 8 and connect the VS Code Atlassian plugin so coding work can be tied to SR issue keys from the first commit.